#### PROPOSAL #                                                                                    Valid through: [30 days from date prepared]

# Construction Proposal

# Template

| Prepared for: | Project address: |
| --- | --- |
| Client Name | Site Address |
| Project: | Prepared by: |
| Project Name | Your Business Name |

## 1. Project Understanding

Dear [Client First Name],

Thank you for inviting [Your Business Name] to prepare a proposal for your [project type] at [project address].

During our walkthrough on [date], we discussed the goals, constraints, and priorities for this project. Based on those conversations, this proposal is structured around the following objectives:

- [Primary project goal]

- [Secondary goal]

- [Operational or lifestyle priority]

Example:

- Open the kitchen into the dining area while maintaining storage

- Improve natural light without changing the home's exterior character

- Complete construction before the holiday season

This proposal is intended to help you evaluate three things clearly before making a decision:

- What is included in the project

- What assumptions does the pricing depend on

- Where pricing may change during construction

The scope, allowances, exclusions, schedule assumptions, and payment structure below are designed to reduce ambiguity before work begins.

If anything needs clarification, please contact me directly at [phone/email].

Sincerely,

[Builder Contact Name]
 [Your Business Name]

## 2. Scope of Work

The following work is included in this proposal.

Phase 1: Demolition and Site Preparation

- [Scope item]

- [Scope item]

- [Scope item]

Phase 2: Framing and Structural Work

- [Scope item]

- [Scope item]

Phase 3: Mechanical Rough-Ins

Electrical

- [Scope item]

Plumbing

- [Scope item]

HVAC

- [Scope item]

Phase 4: Insulation, Drywall, and Finishes

- [Scope item]

- [Scope item]

Phase 5: Finish Carpentry and Final Installation

- [Scope item]

- [Scope item]

Standards and Specifications

- All work will comply with current local building code requirements.

- Materials will meet or exceed the specifications outlined in Section 5.

- Workmanship will follow standard residential construction practices for projects of this type.

- Final finish selections will be made by the owner within the allowance structure outlined below.

## 3. Assumptions Behind Pricing

This proposal is priced based on the following assumptions:

- Existing framing, foundation, and concealed structural conditions are assumed to be serviceable unless otherwise noted.

- Existing plumbing, electrical, and HVAC systems are assumed to support the proposed remodeling scope.

- Site access for material delivery and debris removal will remain reasonably available during construction.

- Client selections affecting lead times will be finalized by [date or phase].

- Work will proceed during normal working hours unless otherwise agreed.

If conditions discovered during demolition differ materially from these assumptions, additional pricing or schedule adjustments may be required.

## 4. Exclusions

The following items are specifically excluded from this proposal unless explicitly listed elsewhere.

Project-Specific Exclusions

- [Specific exclusion]

- [Specific exclusion]

- [Specific exclusion]

Examples:

- Rear deck demolition and disposal

- Relocation of existing gas service

- Window coverings and blinds

- Repair of concealed water damage discovered after demolition

Standard Exclusions

- Owner-supplied appliances, fixtures, or finish materials unless listed in Section 5

- Hazardous material remediation, including asbestos, mold, or lead

- Utility company fees or service upgrades

- Landscaping restoration outside active construction areas

- Temporary housing or relocation costs

- Structural engineering beyond currently identified requirements

- Costs resulting from concealed conditions not visible during the walkthrough

## 5. Pricing and Cost Breakdown

All pricing reflects current dealer pricing and labor rates as of [date].

Construction Pricing

| Phase / Trade | Description | Pricing Type | Subtotal |
| --- | --- | --- | --- |
| Demolition and prep | Removal, disposal, protection | Fixed | $ |
| Framing and structural | Framing modifications and reinforcement | Fixed | $ |
| Electrical | Rough-in and finish installation | Fixed | $ |
| Plumbing | Rough-in and fixture installation | Fixed | $ |
| Drywall and finishing | Hanging, taping, sanding, texture | Fixed | $ |
| Finish carpentry | Trim, millwork, installation | Fixed | $ |

### Allowances

The following categories are allowance-based. Final pricing depends on the selections made during construction.

| Allowance Category | Budget Included | Assumption |
| --- | --- | --- |
| Cabinets | $ | Semi-custom cabinets |
| Countertops | $ | Quartz at $[X]/sq ft installed |
| Plumbing fixtures | $ | Mid-range fixtures |
| Flooring | $ | Engineered hardwood |
| Lighting | $ | Standard decorative fixtures |

### Important Allowance Note

If final selections exceed the allowance amount, the difference will be added through a written change order before installation.

If selections come in below the allowance amount, the unused balance will be credited back to the owner.

### Project Management and Overhead

Project management, scheduling coordination, dealer coordination, supervision, insurance, and standard operating overhead are included in the pricing structure above.

### Total Project Price

### Estimated Total: $[X]

This total includes fixed-price construction work plus the allowances listed above.

Taxes: [Included / Excluded]

Permits: [Included / Excluded]

## 6. Schedule

### Estimated Timeline

| Phase | Estimated Start | Estimated Completion |
| --- | --- | --- |
| Demolition and prep | Jun 7, 2026 | Jun 7, 2026 |
| Framing and rough-ins | Jun 7, 2026 | Jun 7, 2026 |
| Drywall and finishing | Jun 7, 2026 | Jun 7, 2026 |
| Finish installation | Jun 7, 2026 | Jun 7, 2026 |
| Punchlist and closeout | Jun 7, 2026 | Jun 7, 2026 |

Estimated project duration: [X weeks]

Estimated construction start: [Date]

### Schedule Assumptions

This schedule assumes:

- Permit approvals are received within standard municipal timelines

- Material lead times remain consistent with current dealer estimates

- Client selections are finalized on schedule

- No concealed structural or mechanical conditions materially delay work

Schedule changes caused by weather, inspections, owner-requested changes, material shortages, or concealed conditions may affect completion timing.

Any major schedule adjustments will be communicated in writing.

## 7. Change Orders

Changes to the original scope, materials, schedule, or selections will require a written change order approved before work proceeds.

Each change order will document:

- Scope of the change

- Pricing impact

- Schedule impact

- Approval signatures

No verbal approvals will authorize additional work.

## 8. Payment Terms

| Payment Stage | Amount | Trigger |
| --- | --- | --- |
| Deposit | 10% ($[X]) | Contract signing |
| Progress Payment 1 | 25% ($[X]) | Completion of demolition and framing |
| Progress Payment 2 | 30% ($[X]) | Completion of rough-ins and drywall |
| Progress Payment 3 | 25% ($[X]) | Completion of finish installation |
| Final Payment | 10% ($[X]) | Final walkthrough and punchlist |

Accepted payment methods:

- ACH transfer

- Check

- [Other]

Payments not received within [10] days of invoice date may incur a late fee of [1.5%] per month.

## 9. Warranty

[Your Business Name] warrants workmanship for a period of one (1) year from substantial completion.

Manufacturer warranties apply separately to owner-selected materials and products.

Warranty coverage excludes:

- Normal wear and tear

- Owner damage or misuse

- Damage caused by shifting structures, weather events, or lack of maintenance

- Owner-supplied products

## 10. Dispute Resolution

The parties agree to attempt good-faith resolution of disputes before legal action.

If unresolved, disputes will proceed to mediation through [mediation service/jurisdiction] before litigation.

Governing law: [State / Province]

## 11. Acceptance

By signing below, the owner acknowledges review and acceptance of:

- Scope of work

- Assumptions

- Exclusions

- Pricing structure

- Allowances

- Schedule expectations

- Payment terms

This proposal forms the basis for the final construction agreement.

### Client Acceptance

Signature: ____________________________________________________________________________________________

Printed name: ________________________________________________________________________________________

Date: _________________________________________________________________________________________________

### Builder Acceptance

Signature:  ____________________________________________________________________________________________

Printed name: ________________________________________________________________________________________

Date: _________________________________________________________________________________________________

Proposal valid through: [Date]